Product Requirements Document (PRD)

Title: Agent Management Software Project

Date: 30th October 2024

MVP 1

Objective

To develope acomprehensive agent management software that streamlines agent management,

integrates collaboration tools, supports continuing professional development, and robust payment and wallet functionalities.

The AMS will include user roles for admin, vendors/partners, anagers, agents and clients, each tailored access and features.

Technology stack, the AMS will  be built using MERN stack, providing scalabilit

Weeks 1-3: Initial Setup and Core Modules

Week 1: Requirements Gathering and System Architecture

Day 1-2: Initial Meetings

- 09:00 - 11:00: Kickoff meeting with stakeholders

- 11:00 - 13:00: Discuss project objectives

- 14:00 - 17:00: Gather high-level requirements

Day 3-5: Detailed Requirements

- 09:00 - 11:00: Identify user roles and functionalities

- 11:00 - 13:00: Define technical requirements

- 14:00 - 17:00: Document requirements

Day 6-7: System Architecture

- 09:00 - 11:00: Design system architecture

- 11:00 - 13:00: Review architecture with team

- 14:00 - 17:00: Finalize system architecture document

Week 2: User & Role Management Module

Day 1-2: Database Setup

- 09:00 - 11:00: Set up MongoDB

- 11:00 - 13:00: Create schema for users and roles

- 14:00 - 17:00: Test database connections

Day 3-4: Backend Development

- 09:00 - 11:00: Develop user registration and login endpoints

- 11:00 - 13:00: Implement role-based access control

- 14:00 - 17:00: Write unit tests for endpoints

Day 5-7: Frontend Development

- 09:00 - 11:00: Create user management UI in React

- 11:00 - 13:00: Integrate with backend API

- 14:00 - 17:00: Test user and role management features

Week 3: Collaboration Tools

Day 1-2: Planning and Setup

- 09:00 - 11:00: Define collaboration tool requirements

- 11:00 - 13:00: Set up necessary libraries and tools

- 14:00 - 17:00: Plan UI/UX for collaboration features

Day 3-5: Backend Development

- 09:00 - 11:00: Develop chat endpoints -model(sender,receiver,timestamp,history)

- 11:00 - 13:00: Implement file sharing functionality - multer

- 14:00 - 17:00: Integrate real-time notifications - Socket.io

Day 6-7: Frontend Development

- 09:00 - 11:00: Build chat UI in React

- 11:00 - 13:00: Develop file sharing interface

- 14:00 - 17:00: Integrate with backend and test features

Weeks 4-6: Key Functionalities and Payment Management

Week 4: Task Management and Notifications System

Day 1-2: Requirement Gathering

- 09:00 - 11:00: Define task management requirements

- 11:00 - 13:00: Plan notification system

- 14:00 - 17:00: Document detailed requirements

Day 3-4: Backend Development

- 09:00 - 11:00: Develop task management endpoints

- 11:00 - 13:00: Implement notification system

- 14:00 - 17:00: Write unit tests for new features

Day 5-7: Frontend Development

- 09:00 - 11:00: Build task management UI

- 11:00 - 13:00: Integrate notifications

- 14:00 - 17:00: Test and refine task management and notifications

Week 5: Wallet and Payment System

Day 1-2: Integration Planning

- 09:00 - 11:00: Choose payment gateway

- 11:00 - 13:00: Plan wallet system

- 14:00 - 17:00: Document integration requirements

Day 3-4: Backend Development

- 09:00 - 11:00: Integrate payment gateway API

- 11:00 - 13:00: Develop wallet endpoints

- 14:00 - 17:00: Implement transaction logging

Day 5-7: Frontend Development

- 09:00 - 11:00: Build wallet management UI

- 11:00 - 13:00: Integrate payment processing

- 14:00 - 17:00: Test wallet and payment functionalities

Week 6: CPD Learning Hub

Day 1-2: Requirement Gathering

- 09:00 - 11:00: Define CPD module requirements

- 11:00 - 13:00: Plan training and certification tracking

- 14:00 - 17:00: Document detailed requirements

Day 3-4: Backend Development

- 09:00 - 11:00: Develop CPD endpoints

- 11:00 - 13:00: Implement certification tracking

- 14:00 - 17:00: Write unit tests for new features

Day 5-7: Frontend Development

- 09:00 - 11:00: Build CPD module UI

- 11:00 - 13:00: Integrate training and certification tracking

- 14:00 - 17:00: Test and refine CPD functionalities

Weeks 7-9: Advanced Features and Integrations

Week 7: Performance Monitoring and Status Tracking

Day 1-2: Requirement Gathering

- 09:00 - 11:00: Define performance monitoring requirements

- 11:00 - 13:00: Plan status tracking

- 14:00 - 17:00: Document detailed requirements

Day 3-4: Backend Development

- 09:00 - 11:00: Develop performance monitoring endpoints

- 11:00 - 13:00: Implement status tracking

- 14:00 - 17:00: Write unit tests for new features

Day 5-7: Frontend Development

- 09:00 - 11:00: Build performance monitoring UI

- 11:00 - 13:00: Integrate status tracking

- 14:00 - 17:00: Test and refine performance monitoring